|  |  |  |  |
| --- | --- | --- | --- |
| RASD (from 5th October to 6th November) | | | |
|  | 1st week | 2nd week | 3rd week |
| Giovanni | Description of the problem,  Glossary,  Goals | Possible future implementations,  Stakeholders,  Functional Requirements | Actor: Guest,  Actor: User,  Alloy Code,  Generated world |
| Riccardo | Domain properties,  Assumptions,  Proposed system | Non-functional requirements,  Actors identifying,  Possible scenarios | Domain model,  Actor: Taxi Driver,  Actor: Administrator,  Tools |

|  |  |  |  |
| --- | --- | --- | --- |
| Design Document (from 12th November to 4th December) | | | |
|  | 1st week | 2nd week | 3rd week |
| Giovanni | Purpose,  Scope,  Overview,  High level components | Component diagram: Web Service,  Component interfaces,  Deployment view,  Algorithm design | Design overview,  User interface and navigation flow,  Further preview of UI,  User experience |
| Riccardo | Glossary,  References,  Document structure,  Component view | Component diagram: User Management,  Runtime view,  Selected architectural styles and patterns,  User interface | E-R Diagram,  Relational model,  Requirements traceability |

|  |  |  |  |
| --- | --- | --- | --- |
| Integration Test Plan (from 6th December to 3rd January) | | | |
|  | 1st week | 2nd week | 3rd week |
| Giovanni | Purpose and scope,  Glossary | Elements to be integrated,  Integration testing strategy | Business logic test,  Subsystem test |
| Riccardo | References, Entry criteria | Subcomponents and subsystems integration sequence,  Persistence module test | Tools and test equipment,  Program stubs and test data |

|  |  |  |  |
| --- | --- | --- | --- |
| Project Plan (from 3rd January to 10th January) | | | |
|  | 1st week | 2nd week | 3rd week |
| Giovanni | Description of the problem,  Glossary,  Goals | Possible future implementations,  Stakeholders,  Functional Requirements | Actor: Guest,  Actor: User,  Alloy Code,  Generated world |
| Riccardo | Domain properties,  Assumptions,  Proposed system | Non-functional requirements,  Actors identifying,  Possible scenarios | Domain model,  Actor: Taxi Driver,  Actor: Administrator,  Tools |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Implementation (from 10th January to 3rd May) | | | | |
|  | 1st month | 2nd month | 3rd month | 4th month |
| Giovanni | Web Tier | Business Tier | Persistence Module | External Components Interfaces |
| Riccardo | Web Tier | Business Tier | Persistence Module | External Components Interfaces |

|  |  |
| --- | --- |
| Unit Test (from 3rd May to 10th May) | |
|  | 1st week |
| Giovanni | Unit Testing |
| Riccardo | Unit testing |

|  |  |
| --- | --- |
| Integration Test (from 10th May to 20th May) | |
|  | 1st week |
| Giovanni | Integration Testing |
| Riccardo | Integration testing |

|  |  |
| --- | --- |
| Deliver and Test of Beta Release (from 20th May to 30th May) | |
|  | 1st week |
| Giovanni | Beta Release Testing |
| Riccardo | Beta Release testing |

|  |  |  |
| --- | --- | --- |
| Final Release (from 30th May to 15th June) | | |
|  | 1st week | 2nd week |
| Giovanni | Analyzing Beta testing results and revisions/changes | Adjustments and final release |
| Riccardo | Analyzing Beta testing results and revisions/changes | Adjustments and final release |