## Slide 1: My Taxi Project Analysis
Authors:
Giovanni Bucci
Riccardo De Togni

## Slide 2: Description of the Problem
Improve Taxi Service of large cities: GOALS
  Simplify the access for customers
  Grant Fairness in queue assignments

## Slide 3: Simplification of Access
Requirements introduced:
People will use the service through a Web Application or through the Mobile Application
People will book taxis in advance without any phone call

## Slide 4: Queue Assignment Fairness
    Requirements introduced:
    Taxi Drivers will access the service through a mobile device
    Taxi Drivers will get into FIFO queues ordered on entrance Timestamp

## Slide 5: Actors
Guest
User
Taxi Driver
Administrator

## Slide 6: Guest

## Slide 7: User

## Slide 8: Taxi Driver

## Slide 9: Administrator

## Slide 10: Model Verification
Alloy Analysis

## Slide 11: Design & Architecture
Three-tier architecture:
Client-tier
Business Logic-tier
Entity-tier

## Slide 12: Design & Architecture
Component Diagram:

## Slide 13: Design & Architecture
Component Diagram: User Management

## Slide 14: Architecture Details
Patterns:
Thread Pool
Façade
Observer
Read-Write Lock

## Slide 15: Integration Test: Plan
Created in order to have a reference on the verification of functionalities, performances, and reliability requirements of the project
Individual software modules are combined and tested as a group
Requires Unit Test
Based on a bottom-up approach

## Slide 16: Integration Test: Sequence

## Slide 17: Project size and cost evaluation
Estimate the project size through Function Point Analysis
COCOMO II analysis to calculate Effort and Duration

## Slide 18: Function Points
Identify all the features of the project, assign them a weight
Resulting total function points: 134
Source Lines of Code calculated multiplying function points by language-based converting factor (JEE)
SLOC: 6164

## Slide 19: COCOMO II Analysis
Effort and duration based approximation using parameters derived from previous experiences
Effort (in Persons-Month): 11.52
Expected Duration of the project: 8 months

## Slide 20: Project Timeline